Status/Progress Report

|  |
| --- |
| **Project Name**: Lacy’s Kiosk Project  **Team Member Name:** Alisha Locust  **Date: 02/27/2015**  **Reporting Period: Feb 18 – Feb 27** |
| **Work completed this reporting period:**  This week a functional and non-functional requirement document was completed.  Additionally, the gantt chart was updated to reflect the change in due dates for a couple items due to the winter weather. So the requirements document and the use case document were updated in the project plan schedule. |
| **Work to complete next reporting period:**  Next period we need to complete a use case document with a good number of use cases. Additionally we will continue to update the project plan schedule in the gantt chart.  One more thing we will work on is getting a Hello World program up and running. I will probably work on one that will let me figure out things I’m unsure about with the database working with our application and some GUI features I haven’t tried yet. |
| **What’s going well and why:**  Our group came up with a bunch of functional requirements that will help us when working on our use cases and determining the more detailed parts of our program. |
| **What’s not going well and why:**  This past week I had a really hard time setting aside time for my group to work on our deliverables. I was out of town for 4 days and trying to finish assignments the others. I suppose it is good practice for the real world, trying to manage your time for all your work and commitments. Though it would be nice if I’m really only working on one project at a time. |
| **Suggestions/Issues:**  My only issue this period would be the time one I was having that I mentioned above. Since I have less travel commitments the remainder of the semester, I will work on time management. This should help my group with our communication/productivity troubles that sometimes arise. |
| Project changes The due dates for the requirements document and the due date for the use case document changed. This pushed back the start date for some things. Also, I forgot to mention it last time, but when we began the project we were estimating time to complete in hours but when we made the gantt chart we switched to estimating in days. |