Status/Progress Report

|  |
| --- |
| **Project Name**: Lacy’s Kiosk Store  **Team Member Name:** Tim Oliver, Souleymane yeo Mehinhoua, Alisha Locust  **Date: 03/25/2015**  **Reporting Period:** 03/19/2015 - 03/25/2015 |
| **Work completed this reporting period:**  This week, we have done the User Interface Diagram, and refine our database. We also did a draft for the GUI classes, so that we can start coding the other classes from next week. |
| **Work to complete next reporting period:**  Next reporting period, we are going to complete the test plan for our project, and start coding the classes. |
| **What’s going well and why:**  Thing that is going well is that we have a good idea of what we are capable of doing for the project to be completed effectively and on time. |
| **What’s not going well and why:**  One thing that is not going well is that our team manager has a problem with his computer, so we are not able to meet online. |
| **Suggestions/Issues:**  Continuing searching existing code that we can reuse on purpose. |
| Project changes No major change this week to the project. |