Status/Progress Report

|  |
| --- |
| **Project Name**: Lacy’s Kiosk Store  **Team Member Name:** Tim Oliver, Souleymane yeo Mehinhoua, Alisha Locust  **Date:** 04/08/2015  **Reporting Period:** 04/01/2015 - 04/08/2015 |
| **Work completed this reporting period:**  This week, we have created the user and system documentation for our software. We also completed the progress report of the team, and some slight modification to the Gantt Chart. A large portion of the user interface is functional between pages and we are now working on the classes. |
| **Work to complete next reporting period:**  Next reporting period, we are going to work on the beta presentation of our project. We will also being completing the status report and the Gantt Chart modification |
| **What’s going well and why:**  We still have a strong team and are moving steadily along |
| **What’s not going well and why:**  We are feeling to be little bit behind in our coding, but are doing our best in order to get the work done by the due date. |
| **Suggestions/Issues:**  Try to allocate more time to our weekly meetings either online or on campus. |
| Project changes There have been no major change this week to the project, except some slight modifications made to the User interface in order to improve the layout.. |